| Front Range Concrete Contractors LLC 5560 Franklin St, Denver, CO 80216 ar@frontrangeconcrete.example.com (555) 011-4820 | INVOICE Invoice #: INV-1024 Date: October 20, 2026 Due: Net 30 |
| --- | --- |

BILL TO Marcus Lindqvist Summit Ridge Development Group 1700 Lincoln St, Suite 2400, Denver, CO 80203 payables@summitridge.example.com

| Description | Qty | Rate | Amount |
| --- | --- | --- | --- |
| Mobilization and site setup (SOV line 1, 100% complete) | 1 | $3,500.00 | $3,500.00 |
| Excavation, excavator with operator (days) | 3 | $1,650.00 | $4,950.00 |
| Footings, 3,000 psi concrete placed (cubic yards) | 42 | $185.00 | $7,770.00 |
| Rebar supply and placement (tons) | 4 | $2,100.00 | $8,400.00 |
| Formwork labor (hours) | 64 | $68.00 | $4,352.00 |
| Concrete pump truck with operator (days) | 1 | $1,450.00 | $1,450.00 |
| Slab on grade, 4 inch, placed and finished (square feet) | 6200 | $7.50 | $46,500.00 |
| Third-party testing lab, cylinder breaks (pass-through) | 1 | $480.00 | $480.00 |

| Subtotal | $77,402.00 |
| --- | --- |
| Total | $77,402.00 |

NOTES

Pay application 2 for the period ending October 31. Retainage of 5% withheld per subcontract section 7. Conditional lien waiver for this period attached. Please reference PO SR-2291 with payment.